NYC

Scrum Call 04 - Meeting Minutes

Version 1.0

Prepared by

Jenef Jeshurun

Ameex Technologies

27th Dec 2017

# Document Information

| Project Name: | NYC |  |  |  |
| --- | --- | --- | --- | --- |
| Prepared By: | Jenef Jeshurun | Document Version No: |  | 1.0 |
| Title: | Scrum Call – Meeting Minutes | Document Version Date: | 27-Dec-2017 |  |
| Reviewed By: | Rajkumar VR | Review Date: | 27-Dec-2017 |  |

# Distribution List

| From | Date | Phone/Fax/Email |
| --- | --- | --- |
| Jenef Jeshurun | 27-Dec-2017 | jenef.jeshurun@ameexusa.com |

| To | Action* | Due Date | Phone/Fax/Email |
| --- | --- | --- | --- |
| Nitin Gupta | A | 27-Dec-2017 | nitin.gupta@gcomsoft.com |
| Saravana Raja | I | 27-Dec-2017 | saravanaraja@ameexusa.com |
| Rajkumar VR | A | 27-Dec-2017 | raj.vr@ameexusa.com |
| Ranga Srinivasan | I | 27-Dec-2017 | ranga@ameexusa.com |
| Adhitya Rajkumar | I | 27-Dec-2017 | Adhitya.rajkumar@ameexusa.com |
| Alagesan Pitchaikannu | I | 27-Dec-2017 | Alagesan.pitchaikannu@ameexusa.com |

* Action Types: Approve, Review, Inform, File, Action Required, Attend Meeting, Other (please specify)

# Version History

| Ver. No. | Ver. Date | Revised By | Description | Filename |
| --- | --- | --- | --- | --- |
| 1.0 | 27-Dec-2017 | Rajkumar V.R. | NYC–Scrum- Meeting Minutes | NYC_Scrum_MOM_27122017_V1.0.docx |

Contents

1.	Meeting Information	4

2.	Key Discussion Points	4

3.	Action Items	6

# Meeting Information

| Project Name | NYC Website Redesign |
| --- | --- |
| Meeting Type | Kick-Off |
| Date | 27-December-2017 |
| Mode | Webex |
| Duration | 60 minutes |
| Organizer | Ameex |
| Attendees | Rajkumar V.R., Alagesan, Pitchaikannu, Adhitya Rajkumar, Sideshwar Sekaran, Praveen Moses, Jenef Jeshurun, Nitin Gupta |
| Absent | NIL |
| Agenda | Architecture |

# Key Discussion Points

| S. No | Discussion Topic |
| --- | --- |
| 1 | Migration: Ameex to do the Data Migration also – This might take around 40 Hours (Taking the high number of comments into consideration, Migration to be done by scripts). Ameex has suggested that this could be done by Sprint 6 or Sprint 7. Nitin would like the complete Content Migration to be done by end of Sprint 4. Ameex has proposed that 4 or 5 projects could be populated which could be shown to the end client for the meantime. Nitin wants 6 projects to be migrated (6 projects that are small - have low to medium sized content to present to the client). According to Nitin's requirements, the entire migration to be completed by Sprint 5. Nitin has also said that there is a team with Nitin which would could also work on some items. Conclusion: Ameex suggested that some items could be moved from Sprint 5 to Sprint 6 and then Content Migration could be done at Sprint 5. |
| 2 | Nitin requires the entire Drupal 8 Stable Architecture by end of Sprint 4. From Ameex point of view, the Re-architecture with only the sample contents would be ready by Sprint 4. The other approach would be modification of the existing code. This would have a long-term impact. The issues in the Drupal 8 site that G-Com Soft has developed could be fixed and we could continue with the same code. Considering this approach, the Simplification of PM Functionality (Jira ID - 12) is not feasible within the same page. |
| 3 | Ameex to provide with a document stating the Pros and Cons for both the approaches. Nitin would study both the approaches and decide on which to continue. |

# Action Items

| S.No | Items | Responsible | Due Date | Status | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | Jira Account Access | Nitin |  | Pending |  |
| 2 | Approach plans - Document | Ameex Team | 27-12-2017 | Closed | Informed to Nitin via Phone Call. |
| 3 | PSD Files | Nitin |  | Pending |  |